## Slide 1: Office Queue Management System (Week 1) Team SE04
MARINO Diego - CANNARELLA Alessandro - CAVALLO Simone - GOURLET Katell - LANFRANCO Dario - ACQUARO Claudio - LISCIANDRELLO Mattia

## Slide 2: Stories implemented
As a customer I want to specify a service type So that I can be served later - Done
As an officer I want to call the next client So that I can serve him – Partially completed (only one officer implemented + a part of the ticket selection algorithm is missing)
As a client I want to see the current ticket number being served – Done but only for one counter
Notes: 1=> complete
2=> almoth okay. Only one counter for now
3=> yes but for one counter

## Slide 3: Main Page
Button to login
To get to the tickets queue
You don’t need to login to be able to get a ticket
To get a ticket (current page)

## Slide 4: Ticket
Get a ticket for that service type
We chose to have 7 services

## Slide 5: Ticket selected
After the selection of one story

## Slide 6: Board
Ticket being served currently
Anyone can access to that page without login
Counter:

## Slide 7: Client waiting board
The service he is waiting for
Counter:

## Slide 8: Login
User email
User password
Only the officers and the manager login here

## Slide 9: Login validation
Password
and email validation

## Slide 10: Officers page
Current officer signed in
To use when he finished serving a client
Button to log out

## Slide 11: Thanks for your attention!